**Task Completion Sheet Format**

**Project Name: KMC Project**

**Period: 20th August to 12th September**

|  |  |  |
| --- | --- | --- |
| **Date** | **Task Completed** | **Remarks** |
| 20th August | Initial setup and collaboration on KMC Nepali data creation | Completed successfully |
| 21st August | Query testing and bug identification for KMC CSV data | Further improvements needed |
| 27th August | Collaboration on vector store creation and KMC data management with Ajeet Acharya | Data processed and stored in vector database |
| 28th August | KMC agent and tool creation for better querying | Agent set up successfully |
| 29th August | Fixing bugs raised by QA and testing | Ongoing bug resolution |
| 30th August | Testing and fine-tuning KMC tool | Final tests conducted successfully |
| 2nd September | Code integration and further testing on FastAPI | FastAPI integration completed |
| 4th September | Bug fixes and collaboration on KMC with QA testing via link | Provided link for testing |
| 5th September | Real-time robot speech research | Research phase |
| 6th September | Converted FAQ document from document format to CSV and tested | Document converted successfully |
| 9th September | Bug fixes and testing after QA feedback | Issues addressed |
| 12th September | API tested and deployed on local server for further QA testing | Deployed successfully, awaiting feedback |

**Supervisor Signature:**